Hadilao Online API – Progress & Handover v19.0

Spec reference: Hadilao_Software_Design_Spec_v6.2 (Demo 10/10 – Backend)
Date: 2026-02-14

# 1. What was completed in this update

Expanded RBAC to **7 roles** (ADMIN, BRANCH_MANAGER, SUPERVISOR, INVENTORY, STAFF, KITCHEN, CASHIER) per Spec v6.2.

Added DB support for new staff roles via a forward migration (012) + updated canonical schema check constraint.

Updated dev seed script to create demo accounts for all 7 roles (bm01, sup01, inv01, staff01, kitchen01, cashier01).

Updated CLI helper script (staff-create.js) to allow new roles.

Fixed RBAC enforcement bug in ops close-session route (now requires ops.sessions.close).

Added an authoritative endpoint inventory: docs/ROUTE_MAP.md and refreshed docs/7_ROLES_DEMO.md to match real routes.

Archived noisy/duplicated docx filenames and kept a single readable flow doc (Luong_du_lieu_hien_tai.docx).

# 2. Demo credentials (local)

Generated by: node scripts/dev-seed-internal.js

| Account | Username / Password | Role |
| --- | --- | --- |
| Admin | admin / admin123 | ADMIN |
| Branch Manager | bm01 / 123456 | BRANCH_MANAGER |
| Supervisor | sup01 / 123456 | SUPERVISOR |
| Inventory | inv01 / 123456 | INVENTORY |
| Staff | staff01 / 123456 | STAFF |
| Kitchen | kitchen01 / 123456 | KITCHEN |
| Cashier | cashier01 / 123456 | CASHIER |

# 3. Validation checklist

Run DB migrations (ensure 012_p2_expand_staff_roles.sql applied).

Run dev seed: node scripts/dev-seed-internal.js

Login: POST /api/v1/admin/login as each role user.

Verify access control: Inventory user can call /api/v1/admin/inventory/* but gets 403 on cashier endpoints; Cashier user can call /api/v1/admin/cashier/* but gets 403 on inventory.adjust; etc.

Verify ops session close now requires permission ops.sessions.close (403 if missing).

Use docs/ROUTE_MAP.md as the canonical endpoint list for smoke/Postman.

# 4. Files changed / added

src/domain/rbac/permissions.ts (roles + permissions SSoT)

src/infrastructure/security/token.ts (internal role union)

src/interface-adapters/http/controllers/AdminStaffController.ts (role validation enum)

scripts/full_schema.sql (ck_staff_role expanded)

scripts/migrations/012_p2_expand_staff_roles.sql (new migration)

scripts/dev-seed-internal.js (seed 7 roles)

scripts/staff-create.js (allow 7 roles)

docs/ROUTE_MAP.md (new)

docs/7_ROLES_DEMO.md (updated)

docs/spec/Hadilao_Software_Design_Spec_v6_2_Demo10of10_BE.docx (added for convenience)

# 5. Next recommended steps

Add/refresh Postman smoke collections based on docs/ROUTE_MAP.md (core flow + 7 role access matrix).

Tighten RBAC regression tests (at least one negative test per sensitive endpoint group).

Ensure realtime gateway join/auth flows are covered by a minimal smoke test (connect, join, receive one event).

Run db-diff to confirm canonical schema matches migrations after adding 012.